# polyzentrik

- GovTech for the many

(1st-year project charter)

# Executive summary

Launch and start operating polyzentrik, a company to help experts help businesses (1) assess and manage key governance indicators (KGIs) and (2) selectively exchange data about these with partners and public authorities.

# SMART Goals

Setup, launch, and operate polyzentrik, which includes platform development from the first month, legal incorporation by the third month, website launch and active networking by month six, and publication of several toolkits by the end of the operational year. All tasks will support an end-of-operational-year (non-equity) crowdfunding campaign with a €100,000 goal.

# Deliverables

- Tool development (from month 1)

  - Start developing polyzentrik’s core platform.

- Company registration (by month 3).

  - Company registration.

  - Corporate imagery, mission, and vision.

- Website (by month 4).

  - Launch website and social media channels.

  - Website to be scalable to allow addition of toolkits.

- Networking (starting month 6):

  - Participation in small (e.g., talks, seminars) (as budget allows).

  - Participation in a large event (e.g., conference) (as budget allows).

- Tool launch (by month 11):

  - At least two toolkits published live on the website.

- Crowdfunding (by month 12):

  - Raise €100,000 in non-equity funding via a crowdfunding campaign.

  - Alternatively, raise €300,000+ in equity funding (max. 10% equity).

# Business case

Academics, consultants, and activists regularly produce toolkits that could help businesses improve how they approach policy/governance challenges. Many of these toolkits are, however, not digital, which limits the extent to which businesses can find and use them. Polyzentrik, thus, wants to help turn these toolkits into digital tools businesses can easily use.

# Budget (year 1)

The following table offers a summary of polyzentrik’s first-year budget estimates. See attachments for a detailed breakup and cash flow analysis.

| Summary budget |  |
| --- | --- |
| End of year profit Profits to be reinvested on operational costs for the second year. | € XYZ |
| Costs Top costs: salaries, loan repayments, and equipment/license costs. | € XYZ |
| Incomes Top income sources: Crowdfunding (non-equity). | € XYZ |

# Scope

| ## In-scope | ## Out-of-scope |
| --- | --- |
| - Launch of company. - Launch of website. - Networking. - Tool development (free self-assessment tool). - Publishing SDGs/ESG tool online. - End-of-year crowdfunding campaign. | - Tool development (verification of self-assessment and submission to banks/investors functionality). |

# People

- Team

  - Founder. Dr Jose A Bolanos.

  - Chief Executive Officer (CEO). TBD.

  - Chief Governance Officer (CGO). TBD.

  - Chief Customer Relations & Marketing Officer (CMO). TBD.

- Advisory committee

  - TBD

# Success criteria

- Successful registration of the company.

- Successful launch of the website.

- Successful launch of at least two toolkits.

- End of year crowdfunding revenue of €100,000.

Specific, measurable, attainable, relevant, and time-bound.